PES UNIVERSITY • DEPT. OF COMPUTER SCIENCE AND ENGINEERING

Burndown Chart & Sprint Analysis

| Student Name: Nagashri R Patil | SRN: PES1UG24CS289 |
| --- | --- |
| Problem Statement: #43 – Feature Flag & Dynamic Config | Course: Software Engineering Lab (Lab 2) |

1. Executive Sprint Simulation Summary

This analytical report evaluates the velocity consistency, task burn-rate, and capacity forecasting from Sprint 1 and Sprint 2 simulations.

| Sprint Metric | Sprint 1 (Engine & Targeting) | Sprint 2 (Governance & Streaming) |
| --- | --- | --- |
| Committed Points | 24 Story Points (5 user stories) | 23 Story Points (5 user stories) |
| Completed Points | 24 Story Points (100% completion) | 23 Story Points (100% completion) |
| Duration | 1 week (5 working days) | 1 week (5 working days) |
| Scope Creep | 0 Story Points added mid-sprint | 0 Story Points added mid-sprint |
| Velocity Dynamics | Step-like plateau on Day 3-4 due to US-04 (8 pts) | Smooth linear downward burndown (-5 to -8 pts/day) |

2. Capacity & Pacing Analysis

The team established a sustainable velocity of ~23.5 points per week. Decomposing 8-point stories into smaller 3-point units will smooth the burndown curve in future sprints. Both sprints finished with 0 remaining points, validating estimation accuracy and team capacity commitments.