PES UNIVERSITY • DEPT. OF COMPUTER SCIENCE AND ENGINEERING

Epics & User Stories Catalog

| Student Name: Nagashri R Patil | SRN: PES1UG24CS289 |
| --- | --- |
| Problem Statement: #43 – Feature Flag & Dynamic Config | Course: Software Engineering Lab (Lab 2) |

1. Executive Summary & Epics Architecture

This catalog contains the complete breakdown of Epics, User Stories, and acceptance criteria for Problem Statement #43 (Feature Flag & Dynamic Config Manager).

| Epic ID | Epic Summary | Scope | Traceability |
| --- | --- | --- | --- |
| FFM-EPIC-1 | Flag Lifecycle & Metadata | Flag CRUD, metadata, multi-env overrides | FR-002, FR-004, UC-01, UC-04 |
| FFM-EPIC-2 | Targeting & Percentage Rollout | Deterministic hashing, attribute targeting | FR-001, FR-003, UC-02, UC-03 |
| FFM-EPIC-3 | Governance, Approval & Audit | Approval gate, visual diff, audit logging | UC-06, UC-07, NFR-002 |
| FFM-EPIC-4 | Low-Latency Evaluation & SDK | Sub-15ms p95, real-time WebSocket sync | FR-005, NFR-001, UC-05, UC-03 |

2. Product Backlog: User Stories Catalog

| ID | Epic | User Story Statement | Priority | Pts | Sprint | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | FFM-EPIC-1 | As a Software Engineer, I want to create a feature flag with a unique key, description, and default state, so that client apps can reference the flag unambiguously. | High | 3 | Sprint 1 | Pass: Duplicate key triggers 409 conflict; unique key registers < 2s. Fail: Duplicate keys accepted. |
| US-02 | FFM-EPIC-2 | As a Software Engineer, I want to configure a percentage rollout (0-100%) based on a deterministic hash of user IDs, so that I can gradually roll out features and limit blast radius. | High | 5 | Sprint 1 | Pass: 25% rollout allocates 25% (±2%) of 10,000 simulated IDs; hash mapping is strictly deterministic. Fail: User changes cohort across evaluations. |
| US-03 | FFM-EPIC-2 | As a Software Engineer, I want to evaluate user targeting rules for specific cohorts, so that targeted users receive early feature access. | High | 5 | Sprint 1 | Pass: User matching targeted attribute receives true; non-targeted user receives fallback. Fail: Non-targeted user receives feature. |
| US-04 | FFM-EPIC-4 | As a Software Engineer, I want the evaluation API to execute in under 15ms, so that embedding flag checks into critical paths adds negligible latency. | High | 8 | Sprint 1 | Pass: p95 latency under simulated peak load is < 15ms; in-memory cache lookup avoids disk I/O. Fail: Evaluation p95 exceeds 15ms. |
| US-05 | FFM-EPIC-4 | As a Client SDK Developer, I want the SDK to maintain a local in-memory cache with fallback defaults, so that network partitions do not break host application features. | Medium | 3 | Sprint 1 | Pass: In-memory evaluations return in < 1ms during offline conditions; graceful fallback. Fail: Application blocks on network drop. |
| US-06 | FFM-EPIC-1 | As a Software Engineer, I want to define environment-specific overrides (Dev, Staging, Prod), so that I can test flags in lower environments without exposing code in Prod. | Medium | 5 | Sprint 2 | Pass: Prod override set to OFF while Staging is ON returns false for Prod and true for Staging. Fail: Overrides leak between environments. |
| US-07 | FFM-EPIC-3 | As a Software Engineer, I want to save changes as pending drafts and preview a visual diff, so that I can verify proposed modifications before requesting approval. | Medium | 3 | Sprint 2 | Pass: Draft changes do not alter runtime configurations; diff clearly highlights altered rules. Fail: Draft changes alter live evaluations. |
| US-08 | FFM-EPIC-3 | As a Release Manager, I want to review, approve, or reject pending flag changes with validation checks, so that invalid configs never reach production. | High | 5 | Sprint 2 | Pass: Only authenticated Release Managers can publish; invalid rules (rollout >100%) rejected. Fail: Unauthorized user publishes changes. |
| US-09 | FFM-EPIC-3 | As a Release Manager, I want all configuration changes logged in an immutable audit trail with one-click rollback, so that actions are auditable and regressions revert instantly. | High | 5 | Sprint 2 | Pass: Tamper-proof audit record created for every publish; one-click rollback restores prior state < 3s. Fail: Change occurs without audit entry. |
| US-10 | FFM-EPIC-4 | As a Client SDK Developer, I want updated flag states streamed via WebSockets in real time, so that clients update within 5 seconds without redeployment. | High | 5 | Sprint 2 | Pass: 95% of active SDK connections receive updates within 5s; automatic reconnect upon drop. Fail: Clients take > 30s to synchronize. |

3. Planning Poker Estimation Rationale

Story points follow the Fibonacci sequence (1, 2, 3, 5, 8, 13) reflecting progressive uncertainty, cognitive complexity, and testing effort. Standard CRUD tasks (US-01, US-05, US-07) are estimated at 3 points. Algorithmic and multi-tenant stateful items (US-02, US-03, US-06, US-08, US-09, US-10) are allocated 5 points. The performance-critical sub-15ms evaluation engine (US-04) carries high risk and is sized at 8 points.